# SuperLap Racing Line Optimization System

EPI-USE

Quintessential

Amber Ann Werner [u21457752]

Milan Kruger [u04948123]

Qwinton Knocklein [u21669849]

Sean van der Merwe [u22583387]

Simon van der Merwe [u04576617]

## Testing Policy

#### Testing Scope & Levels

| Level | Focus | Tools/Methods | Owners |
| --- | --- | --- | --- |
| Unit Testing | Individual functions (e.g., track image processing, RL reward function). | Pytest (Python), JUnit (Java). | Developers |
| Integration Testing | Interaction between services (e.g., track processor → RL engine). | Postman, Jest (API tests), Selenium (UI flows). | QA Team |
| System Testing | End-to-end workflows (e.g., upload image → simulate → visualize). | Cypress, Robot Framework. | QA Team |
| Performance Testing | Scalability (e.g., 50 concurrent users), RL training speed. | Locust (load testing), NVIDIA Nsight (GPU profiling). | DevOps |
| Security Testing | Data encryption, auth vulnerabilities. | OWASP ZAP, SonarQube. | Security Team |
| User Acceptance (UAT) | Real-world usability (by target users). | Beta releases, A/B testing. | Product Team |

#### Testing Types & Frequency

| Test Type | Description | Frequency |
| --- | --- | --- |
| Automated Regression | Validate existing features after updates. | On every Git commit (CI/CD). |
| Manual Exploratory | Unscripted UX/edge-case testing. | Before major releases. |
| Physics Validation | Compare AI racing lines against known heuristics (e.g., apex accuracy). | Per RL model update. |
| Hardware Compatibility | GPU/CPU performance benchmarks. | Quarterly. |

#### Entry & Exit Criteria

Entry Criteria (Tests Start When):

- Requirements are documented (e.g., FR/NFRs).

- Code is merged to the test branch.

- Test environment mirrors production (GPU-enabled).

Exit Criteria (Tests Pass When):

- Unit/Integration: ≥90% code coverage (measured via Coveralls).

- Performance: <2s response time for track processing; RL training FPS ≥30.

- Security: Zero critical OWASP vulnerabilities.

- UAT: ≥80% positive feedback from beta testers.

#### Defect Management

- Severity Levels:

  - Critical (Crash/data loss): Fixed within 24h.

  - Major (Feature failure): Fixed in next sprint.

  - Minor (UI glitch): Backlogged for prioritization.

- Tracking: Jira/Linear with labels (bug, reproducible, blocker).

#### Environments

| Environment | Purpose | Access |
| --- | --- | --- |
| Development | Feature development. | Engineers only. |
| Staging | Pre-production (mirrors prod). | QA/Product Team. |
| Production | Live user-facing system. | Automated deployments only. |

#### Test Data Management

- Realistic Datasets:

  - 10+ sample tracks (F1, MotoGP circuits).

  - Synthetic data from racing sims (Assetto Corsa).

- Anonymization: User-uploaded tracks scrubbed of metadata.

#### Compliance & Reporting

- Audits: Monthly test coverage/review meetings.

- Reports: Dashboards (Grafana) for:

  - Test pass/fail rates.

  - Performance trends (e.g., lap time prediction accuracy).

#### Policy Exceptions

- Emergency Fixes: Hotfixes may bypass some tests but require:

  - Post-deployment regression testing.

  - Retrospective review.